## Slide 1
Technical Onboarding Checklist
Dental by Design | Prodent Group
Christopher Hoole
Google Ads Specialist | April 2026
christopherhoole.com
Onboarding | Document 2 of 2
Purpose
This checklist covers all the technical access, tracking, and platform setup needed to begin implementation. Some items are quick confirmations. Others will require a separate technical session with Giulio. Each item has a status column — we'll update these as access is granted and audits are completed.
7
Sections
Access
Requests
Audits
To Complete

## Slide 2
Google Ads Account Access
Already linked to MCC — need to confirm access level
Section 1 of 7
Item | Current Status | Action Required | Owner | Status
MCC Link | Linked to Christopher Hoole MCC (152-796-4125) | Confirm link is active | Giulio | ✅ Done
Access Level | Read-only (granted for audit) | Upgrade to Admin access | Giulio | ⏳ Pending
Conversion Actions | 1,511 KMG ghosts + 445 soft signals identified | Remove ghosts, move soft signals to Secondary | Christopher | Week 1
Auto-Apply | 5 recommendations enabled (last fired Feb 2026) | Disable all except ad rotation | Christopher | Week 1
Bid Strategy | tROAS with arbitrary £300 values | Phased migration to tCPA | Christopher | Weeks 2-4
Why Admin Access?
Admin (not just Editor) is needed to: • Manage conversion actions (remove KMG ghosts) • Link/unlink GA4 and other properties • Manage audience lists • Access account-level settings • Manage negative keyword lists at account level This is essential for the Week 1 fixes identified in the audit reports.
Questions for Giulio
1. Can you upgrade my access from Read-only to Admin? 2. Is the Google Ads account managed through a Majestico MCC, or directly? What is the relationship between Majestico and Prodent Group? 3. Are there any other Google Ads accounts in the Prodent Group I should be aware of?
Christopher Hoole | christopherhoole.com | Confidential
2

## Slide 3
GA4 & Search Console Access
Need Editor access to both properties
Section 2 of 7
Platform | Property | Access Required | Grant To | Status
GA4 | dentalbydesign.co.uk property | Editor | chris@christopherhoole.com | ⏳ Pending
Search Console | dentalbydesign.co.uk (Domain) | Full Access | chris@christopherhoole.com | ⏳ Pending
GA4 Audits I Will Complete
• Full GA4 ↔ Google Ads linking audit — fix anything not connected • Full custom events and conversions audit — verify every event is firing correctly • Audience configuration — set up remarketing audiences for campaign targeting • Verify GA4 ↔ Search Console link (enables organic data in GA4) • Check enhanced measurement settings (scroll, outbound clicks, file downloads)
Questions for Giulio
1. What is the GA4 property ID for dentalbydesign.co.uk? 2. Is GA4 currently linked to the Google Ads account? 3. Are there any custom events set up beyond defaults? (e.g. quiz completion steps, scroll depth, form interaction) 4. Is Search Console verified as a Domain property or URL-prefix? 5. Is Search Console linked to GA4?
Christopher Hoole | christopherhoole.com | Confidential
3

## Slide 4
GTM Container Access
Need Publish access to audit and manage tracking tags
Section 3 of 7
Platform | Container | Access Required | Grant To | Status
Google Tag Manager | dentalbydesign.co.uk container | Publish | chris@christopherhoole.com | ⏳ Pending
GTM Audits I Will Complete
• Full tag audit — verify every tag is firing on every page type (homepage, promo pages, booking pages, thank you pages) • Verify Dengro tracking implementation — is it through GTM or hardcoded? • Check for redundant/orphaned tags from previous agencies • Validate conversion tracking tags match Google Ads conversion actions • Check if any other tracking exists (Facebook Pixel, LinkedIn Insight Tag, etc.)
Questions for Giulio
1. What is the GTM container ID? 2. Who currently manages GTM? (Giulio, a developer, or someone else?) 3. Is GTM installed on ALL pages including promo landing pages and the booking system? 4. Are there any server-side GTM containers? 5. How is Dengro tracking implemented? (GTM tag, hardcoded script, API integration?)
Publish access (not just Read) is required because I'll be adding, editing, and fixing tracking tags as part of the Week 1 conversion tracking cleanup.
Christopher Hoole | christopherhoole.com | Confidential
4

## Slide 5
Website CMS & Landing Pages
Need to understand the website setup and agree a landing page workflow
Section 4 of 7
What I Need to Know
1. What CMS/platform is dentalbydesign.co.uk built on? (WordPress, Webflow, custom?) 2. Can I get read-only CMS access to verify tracking is installed correctly? 3. Who builds and maintains the /promo/google/ landing pages? 4. How quickly can landing page changes be made? 5. Is there a staging/test environment?
Landing Page Workflow — Two Options
Option A: I build HTML/CSS landing pages → hand to Giulio to upload to your server. Option B: Set up Vercel + GitHub with a CNAME on your domain (e.g. lp.dentalbydesign.co.uk). I build pages, get them signed off, and push live myself. Faster iteration cycle. Either way, new treatment-specific landing pages are planned for Month 2 of the restructure.
Landing Pages Identified in Audit (2026 Performance)
/teeth-implants: £31K spend, £111 CPA, 8.5% CVR — highest spend, needs improvement /cheapest-dental-implants: £22K spend, £83 CPA, 7.1% CVR — second highest /all-on-4-offer: £16K spend, £114 CPA, 6.2% CVR — high CPA for a high-value treatment /dental-implants-offer: £3K spend, £34 CPA, 24.7% CVR — best performer (Financing traffic) /invisalign: £4K spend, £45 CPA, 10.1% CVR — strong performer /dental-implants-hammersmith: £2K spend, £142 CPA, 3.6% CVR — worst performer, needs rebuild
Christopher Hoole | christopherhoole.com | Confidential
5

## Slide 6
Conversion Tracking Audit
Full audit and cleanup — building on the findings from the pitch reports
Section 5 of 7
Conversion Action | Current Status | Action | Priority | Owner
KMG OLD LP ¦ Book A Free Consult | Primary (1,250 ghost cv) | Remove | Week 1 | Christopher
KMG OLD LP ¦ Website Phone Call | Primary (57 ghost cv) | Remove | Week 1 | Christopher
KMG ¦ Call Extension | Primary (204 ghost cv) | Remove | Week 1 | Christopher
Online Booking Click | Primary (264 soft signals) | Move to Secondary | Week 1 | Christopher
Phone Click / WhatsApp / Chat | Primary (181 soft signals) | Move to Secondary | Week 1 | Christopher
Dengro Offline Lead | Primary (4,663 cv) | Keep — verify ad-only attribution | Week 1 | Giulio to confirm
Dengro Offline Booking | Primary (£300 arbitrary) | Keep — discuss value approach | Week 1 | Joint
Calls from the ads | Primary (965 cv) | Keep — legitimate | No change | —
Submit Quiz / Request Callback | Primary | Keep — legitimate | No change | —
Bid Strategy Migration
Phased migration from tROAS to tCPA: • PMax: tCPA £50 (currently tROAS 30%) • Search campaigns: tCPA £65, reduce to £50 over 8 weeks • Brand: Max Clicks or low tCPA tCPA is the right approach for long acquisition cycles where real revenue can't reliably be pushed back into Google Ads months later.
Questions for Giulio
1. Can you confirm Dengro Offline Lead only counts ad-sourced leads? (Still pending from email) 2. What other tracking exists outside Google Ads? (Facebook Pixel? LinkedIn?) 3. Is there a phone tracking number on the website different from Google forwarding numbers?
Christopher Hoole | christopherhoole.com | Confidential
6

## Slide 7
Call Tracking
Understanding how phone calls work within the business
Section 6 of 7
Questions for the Call
1. Do you use a call tracking provider? (CallRail, Infinity, Mediahawk, ResponseTap — or just Google's forwarding numbers?) 2. How are inbound calls routed? (Reception? IVR menu? Call centre?) 3. Which phone numbers appear on the website? (One number sitewide, or different per page?) 4. Are calls recorded? 5. Is call quality tracked or scored with AI? (Some providers score calls as “qualified lead”, “spam”, “existing patient”) 6. What happens when a call is missed? (Voicemail? Callback system? Lost?) 7. What are the opening hours for phone enquiries? (If phones aren't answered outside hours but ads run 24/7, we're paying for unanswered calls) 8. Does Dengro track which calls result in bookings? 9. Are Google call extensions using forwarding numbers or your actual number? 10. Giulio mentioned calls tracked only in CRM that don't report back to Google — can we get this data for the last 12 months?
What We Know So Far
From the Google Ads data: • “Calls from the ads”: 965 conversions (all-time) • Various call extensions: Brand (115), Implants PMax (24), Implants (21), Invisalign (35) • Google forwarding numbers are in use From Giulio's email: • “Some calls are only tracked inside the CRM where the value does not get reported back to Google” • He offered to share booking data if we give a timeframe • This means Google Ads is undercounting actual call conversions Gap: We don't know if there's a dedicated call tracking provider, whether calls are recorded, or whether call quality is being measured.
Christopher Hoole | christopherhoole.com | Confidential
7

## Slide 8
Access Summary
All access requests in one place
Platform | Access Level | Grant To | Status
Google Ads | Admin | chris@christopherhoole.com | ⏳
GA4 | Editor | chris@christopherhoole.com | ⏳
GTM | Publish | chris@christopherhoole.com | ⏳
Search Console | Full | chris@christopherhoole.com | ⏳
Website CMS | Read-only | chris@christopherhoole.com | ⏳
Dengro | Export access (postcode data) | Christopher to receive | ⏳
Once Access Is Granted
Week 1 implementation can begin immediately: • Remove KMG ghost conversions • Move soft signals to Secondary • Negative keyword 9-list overhaul • Block NHS/free seekers (account-level) • Add PMax Display exclusions • Geo restructure (radius → postcodes) • Device + schedule bid adjustments • Disable auto-apply
Contact: chris@christopherhoole.com christopherhoole.com | +44 7999 500 184